CSE 341 Final project Proposal

# General Info

Murilo Hernandes

Cody Smith

Seth Harrington

Simphiwe Nkabinde

Samuel Expósito

Auto Shop Booking System

Contents:

Contents

General Info	1

Application Info	2

What will the API do?	2

How will your API utilize a login system?	2

What database will you use?	2

How will the data be stored in your database?	2

How would a frontend be able to manage authentication state based on the data you provide?	2

What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?	2

What file structure and program architecture will you use for this project (how will you organize your node project)? Why?	2

What are potential stretch challenges that you could implement to go above and beyond?	2

API Endpoint Planning	2

Project Scheduling and Delegation	3

How will you divide up work in your team to ensure the following tasks all get completed?	3

Potential Risks and Risk Mitigation Techniques	4

What are the risks involved with you being able to finish this project in a timely manner?	4

How will you mitigate or overcome these risks?	4

# Application Info

## What will the API do?

Our API will allow users to manage car service’s appointments by setting an appointment for the auto shop using the client’s information, car’s information, and build an appointment collection joining the client, car, and date of the appointment.

## How will your API utilize a login system?

We will be using Google’s OAuth system using a ‘/login’ route to authenticate the user.

## What database will you use?

We will be using MongoDB.

## How will the data be stored in your database?

We will be using four collections to store the data. Each field will have their specific type to maintain data integrity.

## How would a frontend be able to manage authentication state based on the data you provide?

Through Google’s OAuth authentication session id and tokens.

## What pieces of data in your app will need to be secured? How will you demonstrate web security principles in the development of this app?

We will secure any endpoint data in the app, because we don’t want to display any sensitive information about the users, clients and their vehicles. Any GET, POST, PUT and DELETE operation will be secured via an OAuth system, besides the ‘/login’ which will POST a new user, if they are not found in the DB.

## What file structure and program architecture will you use for this project (how will you organize your node project)? Why?

We will be using express.js using Node commands to install all the required dependencies and libraries. We will be using the MVC architecture, meaning a server.js that will store all the necessary information to initialize our server, including routes, controllers, modals, and DB connections. We will also include validation and error handling to each route and functionality inside our app. We will be using this system because it’s scalable, it allows for separation of concern which makes it maintainable.

## What are potential stretch challenges that you could implement to go above and beyond?

A potential stretch challenge will be to use the Google OAuth authentication system to add a user to the DB, and to verify if such user is found.

# API Endpoint Planning

For this section, you’ll plan out what API endpoints you’ll need for your project.

- Users

  - GET/user

  - GET/user/{id}

  - PUT/user/{id}

  - DELETE/user/{id}

- Clients

  - GET/client

  - GET/client/{id}

  - POST/client

  - PUT/client/{id}

  - DELETE/client/{id}

- Cars

  - GET/car

  - GET/car/{id}

  - POST/car

  - PUT/car/{id}

  - DELETE/car/{id}

- Appointments

  - GET/appointment

  - GET/appointment/{id}

  - POST/appointment

  - PUT/appointment/{id}

  - DELETE/appointment/{id}

# Project Scheduling and Delegation

Plan out what tasks will get completed with each lesson remaining in the semester (Only edit highlighted text).

| Week 04 Tasks | Project Proposal |
| --- | --- |
| Week 05 Tasks | - Create Git Repo - Push to Render - API DOCUMENTATION is complete and available at route ‘/api-docs’ - Create the MongoDB database and collections (connect to the server) - Populate the collections - Set up the project structure/initiate the server |
| Week 06 Tasks | - Create the validation functions - Create the error handling functions - Integrate the authentication system |
| Week 07 Tasks | - Last check-up and testing …Video Presentation… |

## How will you divide up work in your team to ensure the following tasks all get completed?

- HTTP GET, GET (all, single) - Cody

- HTTP POST - Cody

- HTTP PUT - Cody

- HTTP DELETE - Cody

- Node.js project creation - Murilo

- Create git repo and share with group - Murilo

- MongoDB setup – Cody

- API Swagger documentation for all API routes – Each collaborator will be responsible for documenting their route

- Video presentation of node project, all routes functioning, MongoDB data being modified, and API documentation. We will be doing it separately.

- Authentication - Murilo

- Route – Cars – Seth

- Route – Clients – Simphiwe

- Route – Users – Samuel

- Route – User – Murilo

# Potential Risks and Risk Mitigation Techniques

## What are the risks involved with you being able to finish this project in a timely manner?

- Not being able to coordinate the tasks.

- Resolving conflict in code.

- Working with Google’s OAuth.

- Potential bugs (error handling functions).

## How will you mitigate or overcome these risks?

We will be actively checking the Teams channel, and meeting once a week to discuss challenges and scheduling. We will also be using proper Git flow (using PR’s) to avoid code conflicts.